MASTER PROJECT PLAN

February 16 – April 1, 2026

6 Workstreams • 6 Weeks • Built Around Night Shift Rota

# Workstream Overview

| # | Workstream | Key Deliverable | Deadline | Risk Level |
| --- | --- | --- | --- | --- |
| 1 | GitHub & Demos | Demo versions of all projects | Soft | Low |
| 2 | Fixars Setup | Company structures + contact parties | ~Mar 7 (3 wks) | Medium |
| 3 | TruCycle UI/UX | Fresh codebase, full launch | Apr 1 (hard) | High |
| 4 | SeedLegals EIS/SEIS | Application + pitch deck + email | ASAP (funding) | High |
| 5 | LondonGoat | Content creation + team integration | Soft | Low |
| 6 | Books (KDP) | 4 books: outline, write, edit, publish | Soft | Very High |

Note: Books carry the highest risk. Recommend focusing on the 2 most complete books first, deferring the other 2 to April.

# Weekly Breakdown

Week 8  Feb 16–22

"Foundation Week" — LD shifts Mon–Wed, Free Thu–Fri, Night Sat–Sun

| Day | Time | Workstream | Task |
| --- | --- | --- | --- |
| Mon | 9–9:30pm | Admin / Planning | Light admin / email triage after LD shift |
| Tue | 9–9:30pm | Admin / Planning | Light admin / email triage after LD shift |
| Wed | 9–9:30pm | Admin / Planning | Light admin / email triage after LD shift |
| Thu | 9–10am | Admin / Planning | Weekly planning + triage 43 pending tasks |
| Thu | 10am–5pm | GitHub & Demos | Dust up repos: PathMate, DepositFlow, PayPaddy |
| Fri | 10am–4pm | Fixars Setup | Company structures, sub-entities, draft contact emails |
| Sat | 11am–5pm | GitHub & Demos | Fixars demos: VestDen, CollaBoard, ConceptNexus, SkillsCanvas |

Week 9  Feb 23–Mar 1

"The Gauntlet" — Almost all night shifts. Minimal project time.

| Day | Time | Workstream | Task |
| --- | --- | --- | --- |
| Mon–Thu | Evening | SeedLegals EIS/SEIS | 30-min micro-tasks: research EIS/SEIS, gather docs, draft sections |
| Wed 25 | 9am | Admin / Planning | Check Seplat Energy dividend Qualification Date |
| Sat 28 | 1–4pm | TruCycle UI/UX | 2–3 hrs UI/UX coding (if rested from night shifts) |

Week 10  Mar 2–8

"Appointments + Catch-up" — Mixed schedule with health appointments

| Day | Time | Workstream | Task |
| --- | --- | --- | --- |
| Mon 2 | 1–6pm | Fixars Setup | Send contact emails, follow up on structures (after A&S) |
| Tue 3 | 9am–12:30pm | TruCycle UI/UX | Focused UI/UX coding sprint |
| Tue 3 | 1–2pm | Admin / Planning | Harrow health + ADHD appointments |
| Tue 3 | 5–8pm | SeedLegals EIS/SEIS | Finalize pitch deck draft |
| Wed 4 | 6–7:30pm | Admin / Planning | 10X Community Virtual Meetup |
| Sat 7 | 10am–6pm | TruCycle UI/UX | Major coding day — push toward core features |

Week 11  Mar 9–15

"The Golden Week" — Up to 5 free days. Your biggest opportunity.

| Day | Time | Workstream | Task |
| --- | --- | --- | --- |
| Mon 9 | 10am–6pm | TruCycle UI/UX | Deep coding sprint |
| Tue 10 | 10am–6pm | TruCycle UI/UX | Push toward feature-complete |
| Fri 13 | 10am–5pm | SeedLegals EIS/SEIS | Complete EIS/SEIS application + email SeedLegals contact |
| Sat 14 | 10am–5pm | LondonGoat | Content plan + reach out to team (Didaa, Adedaps, Tobi, Sandra) |
| Sun 15 | 11am–4pm | Books (KDP) | Draw up outlines & chapter structures for all 4 books |

Week 12  Mar 16–22

"The Power Block" — Mon–Thu all days off. Go hard.

| Day | Time | Workstream | Task |
| --- | --- | --- | --- |
| Mon 16 | 10am–6pm | TruCycle UI/UX | Beta testing prep, bug fixes, polish |
| Tue 17 | 10am–6pm | TruCycle UI/UX | Beta launch / pilot recruitment |
| Wed 18 | 10am–6pm | Books (KDP) | Deep writing day — pick 2 most complete books |
| Thu 19 | 10am–6pm | Books (KDP) | Continue writing + begin editing |

Week 13  Mar 23–29

"Home Stretch" — Free Wed–Fri. Wrap up loose ends.

| Day | Time | Workstream | Task |
| --- | --- | --- | --- |
| Wed 25 | 10am–5pm | Fixars Setup | Final review: structures, follow-ups, outstanding items (3-wk deadline) |
| Thu 26 | 10am–5pm | LondonGoat | Team integration, content pipeline setup, assign deliverables |
| Fri 27 | 10am–5pm | Books (KDP) | Editing sprint + Amazon KDP formatting & upload prep |

# Deadline Tracker

| Workstream | Target Date | Type | Primary Weeks | Status by Apr 1 |
| --- | --- | --- | --- | --- |
| TruCycle UI/UX | Apr 1 | Hard | W10–W12 | On track |
| Fixars Setup | ~Mar 7 | Soft (3 wks) | W8, W10, W13 | On track |
| SeedLegals EIS/SEIS | ASAP | Funding blocker | W9–W11 | On track |
| GitHub & Demos | No deadline | Soft | W8 | On track |
| LondonGoat | No deadline | Soft | W11, W13 | On track |
| Books (4 × KDP) | No deadline | Soft | W11–W13 | At risk (scope) |

# Daily Rhythm Reference

- LD Shift Days (7:45am–8:15pm): Home ~8:45pm. Max 30–60 min light admin before rest.

- Night Shift Days (7:45pm–8:15am): Home ~8:45am. Eat, sleep by noon/1pm for ~3hrs, then prep routine.

- Free Days: Peak productivity window 10am–6pm. Schedule deep work here.

- Pre-Night-Shift Days: Usable until ~5:30pm, then wind down for 7:45pm start.

# Key Reminders

- Protect your free days ruthlessly — they’re your only real project time.

- Don’t overcommit on shift days — 30 min max. Rest is productive too.

- TruCycle has the hardest deadline (Apr 1) — it gets the most free days.

- SeedLegals blocks funding — chip away at it nightly in W9, finish in W11.

- Books are the stretch goal — focus on 2 books first. Defer the others to April.