# RISK MITIGATION STRATEGY

## Risk Register & Mitigation

### Market Risk: Low demand for AI services in African markets

- Likelihood: MEDIUM | Impact: HIGH

- Mitigation: Start with government pilots (predictable demand), partner with NITDA for validation, diversify across 3 revenue streams by Month 6

### Competition Risk: Large consulting firms (McKinsey, Accenture) enter African market

- Likelihood: MEDIUM-HIGH | Impact: MEDIUM

- Mitigation: Build defensible IP (AfriLLM, patents), focus on research + solutions (not just consulting), establish first-mover advantage in GovTech

### Regulatory Risk: Government restrictions on AI/data access in target markets

- Likelihood: LOW-MEDIUM | Impact: HIGH

- Mitigation: Engage with NITDA early, build government relationships, offer data-sovereign solutions, comply with AI Act (UK/EU)

### Talent Risk: Difficulty hiring experienced AI/ML engineers in Africa

- Likelihood: MEDIUM | Impact: MEDIUM

- Mitigation: Remote hiring (UK, Europe), academy cohorts create talent pipeline, partner with universities

### Funding Risk: Series A fundraising in challenging market

- Likelihood: MEDIUM | Impact: MEDIUM

- Mitigation: Achieve cash-flow positive by Month 15, demonstrate unit economics, target impact investors

### Execution Risk: Inability to deliver 18-month acceleration plan

- Likelihood: MEDIUM | Impact: HIGH

- Mitigation: Hire experienced operators, clear phase-gates, monthly board reviews, realistic hiring plan

### Technology Risk: AI models underperform in African language/context

- Likelihood: LOW | Impact: MEDIUM

- Mitigation: Start with pilot deployments, iterate based on feedback, partner with research institutions

### Partnership Risk: Key government/corporate partners delay or cancel pilots

- Likelihood: MEDIUM | Impact: MEDIUM

- Mitigation: Diversify partnerships (aim for 3+ per segment), establish clear SLAs, build alternative pipelines

# KPIs & SUCCESS METRICS

## Phase 1 (Months 1-3) KPIs

- Team: 4 founding hires complete (Head of Research, Solutions, Academy, CFO)

- Product: 3 MVPs launched (Research Intelligence, GovTech, Academy)

- Partnership: 2-3 pilot partnerships signed

- Brand: Website launch, social media presence, 500+ followers

## Phase 2 (Months 4-6) KPIs

- Revenue: £70-140K cumulative revenue, 2-3 paying customers

- Product: Beta users on Research Intelligence (10-15 users), Academy cohort 1 (30-50 students)

- Team: Expand to 8-9 people (Sales/BD lead, Solution Architects, Academy Manager)

- Content: 10+ published articles/white papers, 3+ webinars

- Customer Acquisition Cost (CAC): £5-10K per customer

## Phase 3 (Months 7-12) KPIs

- Revenue: £365-735K cumulative revenue, 12-15 active customers

- Product: Research Intelligence (20-30 users), Academy (3-4 cohorts), GovTech (2-3 deployments)

- Team: Expand to 12-14 people, establish sales organization

- Geographic: Nigeria £50K+, Africa expansion initiated, UK £40-60K pipeline

- Unit Economics: CAC £6-8K, LTV £40-60K, 6-8x ratio

## Phase 4 (Months 13-18) KPIs

- Revenue: £735-2.8M cumulative revenue, £120-240K monthly run rate by Month 18

- Product: SaaS platform live (Research Intelligence), 50-80 active users, 15-20 AfriLLM licensees

- Team: Expand to 18-25 people, offices in UK + 2-3 African countries

- Cash Flow: Positive operating cash flow by Month 15

- Funding: Series A closed (£2-3M), 18-24 month runway

- Customer Segments: 40% government, 35% enterprise, 25% other (academy, licensing)

## Long-Term Success Metrics (Month 24+)

- Revenue: £2-5M ARR, 50%+ from recurring revenue (SaaS, licensing)

- Profitability: 30%+ operating margin

- Geographic: Revenue from 4+ countries (Nigeria, Kenya, South Africa, UK, others)

- Market Position: Top 3 AI solutions provider in Africa, recognized by investors

- Team: 30-40 people, established offices, research published in top journals

# GOVERNANCE & DECISION-MAKING FRAMEWORK

## Board Structure

- Ade Afinnih: CEO & Board Chair (63.45% effective control)

- 2-3 Independent Board Members: Investor representatives, domain experts

- Advisory Board: 5-7 experts in AI, government, fintech, African markets

## Decision-Making Framework

- Strategic Decisions (£50K+, new markets, partnerships): Board approval required

- Operational Decisions (£10-50K, hiring, product): CEO + relevant department head

- Tactical Decisions (<£10K, vendor selection, minor pivots): Department head discretion

## Governance Practices

- Monthly Board Meetings: Review KPIs, pipeline, funding, risks

- Quarterly Board Meetings: Strategic reviews, investor updates

- Monthly All-Hands: Transparency, celebrate wins, align on priorities

- Weekly Leadership Team: Cross-functional alignment, issue resolution

- Clear equity structure: Cap table maintained, equity vesting (4-year, 1-year cliff)

## Compliance & Risk Management

- Data Privacy: GDPR compliance (UK/EU customers), CCPA alignment

- AI Ethics: Responsible AI framework, bias testing, transparency

- Financial: Monthly P&L reviews, quarterly audits, SEIS/EIS compliance

- Regulatory: NITDA alignment (Nigeria), UK FCA if fintech offerings

# STRATEGIC PARTNERSHIPS & ECOSYSTEM

## Government Partnerships

- NITDA (Nigeria): AI policy alignment, incubation support, government referrals

- Nigeria Ministry of Education: Thesis repository pilot, research support

- UK Government Digital Service: Procurement framework access, policy alignment

- African governments: Education, fintech regulation, digitization initiatives

## University & Research Partnerships

- University of Lagos: Research collaboration, student pipeline

- UK Universities: Joint research programs, student internships

- African universities: Regional research network, talent pipeline

## Corporate Partnerships

- Major African banks: Custom solutions, fintech AI white-label licensing

- Fintech firms: Fraud detection, credit scoring licensing

- Consulting firms: Subcontracting custom solutions, referral partnerships

## Technology Partnerships

- AWS: Cloud infrastructure, AI services (SageMaker, Textract)

- Open-source communities: Participation, contribution, model licensing

- Model providers: Integration of OpenAI, Anthropic, open-source models

## Ecosystem Development

- Webinar series: Monthly thought leadership on AI in Africa

- Developer community: Open APIs, SDK documentation, developer contests

- Research publications: Monthly research digest, quarterly journal submissions

- Conference participation: AI summits, fintech conferences, government forums

# IMPLEMENTATION GANTT CHART (18-MONTH TIMELINE)

## Quarter 1 (Months 1-3): Foundation & Pilot

Q1 Milestones:

- Week 1-2: UK company registration, NITDA engagement, bank setup

- Week 3-4: Hire founding team (4 people), office/workspace setup

- Week 5-8: Research Intelligence MVP, GovTech MVP development

- Week 9-12: Academy MVP curriculum, pilot partnerships, brand development

- Burn: £24-30K | Funding: £40K seed

## Quarter 2 (Months 4-6): Launch & Traction

Q2 Milestones:

- Week 13-16: Website launch, brand launch, first paying customers (2-3)

- Week 17-20: Academy first cohort (30-50 students), GovTech pilot results

- Week 21-24: Hire sales/BD team, secure 5+ enterprise pilots

- Revenue: £70-140K | Burn: £45-54K | Funding: Pre-seed discussions

## Quarter 3 (Months 7-12): Scale

Q3 Milestones:

- Week 25-28: Seed funding close (£500K-1M), expand team (8-10 new hires)

- Week 29-36: UK Public Sector push, Africa expansion (Kenya, South Africa, Ghana)

- Week 37-40: Launch AfriLLM Licensing (5+ partners), Series A prep begins

- Week 41-44: Achieve £420K+ ARR, establish board, governance structure

- Revenue: £365-735K | Burn: £150-210K (seed funded) | Series A pipeline

## Quarter 4 (Months 13-18): Acceleration

Q4 Milestones:

- Week 45-48: Series A fundraising begins (£2-3M target)

- Week 49-52: Expand UK (10+ deals), launch European pilots (Netherlands, Germany)

- Week 53-56: Achieve cash-flow positive (Month 15), hire European sales lead

- Week 57-60: Series A close (£2-3M), scale to 20-25 people

- Week 61-64: Demonstrate £850K+ ARR, establish multi-country presence

- Revenue: £735-2.8M cumulative | Series A deployment | Series B pipeline

# APPENDIX: KEY ASSUMPTIONS & REFERENCES

## Key Assumptions

- AI services market grows 25% CAGR through 2030

- Nigeria AI market grows 27% annually, reaches £15B by 2030

- UK government AI procurement grows 55% YoY

- Fixars can achieve 6-8x LTV:CAC ratio by Month 12

- Team retention: 95%+ in Months 1-12, 90%+ in Months 13-18

- Sales cycle: 2-4 months enterprise, 3-6 months government

- Funding: Seed available at £10M pre-money, Series A at £15-20M pre-money

## Market Data Sources

- Applied AI Services Market: Gartner AI/ML market forecasts (2025-2030)

- Nigeria AI Market: NITDA AI Strategy, IDC Africa growth forecasts

- UK Government AI Procurement: Crown Commercial Service (CCS) data, 55% YoY growth

- African Markets: World Bank, African Development Bank, national statistics

## Regulatory References

- NITDA AI Strategy: Alignment with Nigerian government AI policy

- SEIS/EIS: UK tax relief up to 50%/30%, limits doubling to £10M from April 2026

- R&D Tax Credits: Up to 27% relief on qualifying research expenditure

- EU AI Act: Compliance framework for European operations

- GDPR: Data privacy requirements for UK/EU customers

## Competitive Intelligence

- Competitors: DataStax (fintech AI), Fyle (expense management AI), Jiji (classifieds AI)

- Differentiation: Fixars = research + solutions + academy (unique combination)

- Barriers to Entry: African language models, government relationships, IP

## Next Steps

- Board approval of 18-month plan (target: this quarter)

- Fundraising begins: £40K pre-seed to cover Months 1-4

- Hiring plan finalized: Job descriptions, compensation, interview process

- NITDA engagement: Formal partnership discussions, government alignment

- Customer pipeline: 5-10 pilot conversations by Month 1